OpenVision  |  SemiCon-AI

HACKATHON EXECUTION PLAN

Wafer Image Restoration  |  Denoising & Super-Resolution

──────────────────────────────

Schedule:  30 Jul 2026 → 16 Aug 2026

Round 1 Deadline:  16 August 2026

Round 2 (if selected):  ~23 August 2026  (approx. 1 week after Round 1)

Team:  SreeNaresh1

──────────────────────────────

This document is the compressed competition schedule.

The master 10-week engineering roadmap continues after Round 1.

HACKATHON TIMELINE OVERVIEW

Phase 1  |  Infrastructure     30 Jul – 01 Aug  —  Degradation pipeline, configs, dummy data, unit tests

Phase 2  |  Dataset     02 Aug – 05 Aug  —  Validation pipeline, experiment logger, preview QC, docs

Phase 3  |  Baseline     06 Aug – 09 Aug  —  Denoising baseline training, PSNR/SSIM benchmarks, checkpoints

Phase 4  |  Evaluation     10 Aug – 12 Aug  —  SR x2 inference, LPIPS, benchmark table, visual QC

Phase 5  |  Submission Prep     13 Aug – 15 Aug  —  Demo, final report, experiment archive, CI polish

ROUND 1  DEADLINE     16 Aug 2026  —  Submission cutoff

Phase 1  |  Infrastructure     ▶  30 Jul – 01 Aug 2026  (3 days)

Build the full synthetic degradation pipeline and testing foundation. Nothing blocks Phase 2 until this is done.

Objectives

▸  Set up Git repository, virtual environment, and CI skeleton

▸  Implement Gaussian and Poisson noise injection (degradation.py)

▸  Implement Gaussian/motion blur degradation module

▸  Implement super-resolution downsampling (x2, x4) within dataset pipeline

▸  Build SEMPairDataset: crop, augment, degrade, return tensors (wafer_dataset.py)

▸  Author base degradation.yaml config + 5 preset YAMLs with schema_version

▸  Build make_dummy_dataset.py to generate placeholder PNGs + manifest.json

▸  Write 37 unit tests: noise, downsample, dataset, reproducibility (pytest)

▸  Confirm same seed produces bit-identical degraded outputs

Deliverables

✔  degradation.py + wafer_dataset.py � stable, tested modules

✔  6 versioned YAML configs (base + 5 presets)

✔  make_dummy_dataset.py generating dummy PNGs + manifest.json

✔  37 passing pytest tests (zero failures)

✔  CI pipeline skeleton (GitHub Actions or equivalent)

Risks & Constraints

⚠  Noise parameter ranges are placeholders until real wafer images arrive — tune in Phase 2

⚠  Grayscale-only for now; colour SEM support is deferred to Round 2

Exit Criteria

■  pytest runs clean: 37 tests, 0 failures

■  make_dummy_dataset.py produces valid PNGs and manifest.json

■  Same seed produces bit-identical degradation output (reproducibility test passes)

Phase 2  |  Dataset Validation & Experiment Tracking     ▶  02 Aug – 05 Aug 2026  (4 days)

Prove the dataset is clean and every experiment is traceable before any training begins.

Objectives

▸  Build validate_dataset.py: pixel stats, corrupt-file detection, duplicate check

▸  Ensure CI exits code 1 on corrupt files or duplicates (CI-friendly)

▸  Implement ExperimentLogger writing experiment.csv with git_commit column

▸  Build preview_pairs.py: degradation visual grid + per-sample *_meta.json

▸  Run validate_dataset.py on dummy dataset; produce validation_report.json

▸  Tune noise/blur YAML parameter ranges against real wafer image samples

▸  Write docs/degradation_pipeline.md (complete technical reference, all examples runnable)

▸  Begin baseline training setup in parallel on Day 4 (do not wait for docs to be merged)

Deliverables

✔  validate_dataset.py with CI-friendly exit codes

✔  validation_report.json (schema-versioned)

✔  ExperimentLogger (logger.py) with CSV + git_commit column

✔  preview_pairs.py: degradation_preview.png + degradation_preview_meta.json

✔  Tuned YAML configs based on real-image QC

✔  docs/degradation_pipeline.md reviewed and merged

Risks & Constraints

⚠  Real wafer images may not be available — proceed with dummy data; retune configs when they arrive

⚠  Documentation review cycles can extend into Phase 3 time — time-box to 2 hours

Exit Criteria

■  validate_dataset.py produces valid validation_report.json with zero corrupt files or duplicates

■  CI fails correctly when corrupt/duplicate images are injected

■  ExperimentLogger appends a complete row to experiment.csv with a valid git_commit

■  degradation_preview.png generated and visually reviewed

Phase 3  |  Baseline Training  (Denoising)     ▶  06 Aug – 09 Aug 2026  (4 days)

Have a working, logged, reproducible denoising baseline before Round 1. Do not defer training.

Objectives

▸  Implement train.py: training loop, DataLoader + seed_worker, checkpoint saves

▸  Select baseline denoising architecture: UNet or DnCNN

▸  Configure L1 loss (+ optional perceptual loss) and Adam optimiser

▸  Run baseline training on denoise_light, denoise_medium, denoise_heavy presets

▸  Compute PSNR and SSIM metrics on held-out validation split

▸  Log all runs to experiment.csv (config name + git commit + epoch + loss + PSNR + SSIM)

▸  Save best model checkpoint per preset with config snapshot alongside

▸  Qualitative visual inspection: before/after image comparisons

▸  Document baseline benchmark results (target PSNR range based on literature)

Deliverables

✔  train.py supporting all denoise presets via --config flag

✔  Denoising model checkpoints (light / medium / heavy)

✔  PSNR and SSIM benchmark table (3 presets x validation set)

✔  experiment.csv with complete run history and git hashes

✔  Qualitative before/after image gallery (minimum 6 samples per preset)

Risks & Constraints

⚠  Out-of-memory on GPU — reduce batch size or crop size first; do not switch architecture

⚠  seed_worker must be passed to every DataLoader; missing it silently reduces training diversity

⚠  Training instability: check LR first (1e-4 is safe default); do not change architecture mid-sprint

Exit Criteria

■  All three denoise presets train to convergence with no NaN/Inf loss

■  PSNR/SSIM logged for every run and traceable via git commit

■  Best checkpoints load cleanly and produce valid inference outputs

Phase 4  |  Evaluation  (SR x2 + Benchmarking)     ▶  10 Aug – 12 Aug 2026  (3 days)

Deliver SR x2 results and a consolidated benchmark table. x4, LPIPS full suite, colour support, and ablations are deferred to Round 2.

Objectives

▸  Adapt train.py for super-resolution task: SR-specific loss (L1 + perceptual)

▸  Run SR x2 baseline training using sr_x2.yaml preset

▸  Compute PSNR and SSIM for SR x2 on held-out test split

▸  Implement infer.py: single-image and batch inference script

▸  Run inference on unseen wafer images; inspect upscaled outputs visually

▸  Produce consolidated benchmark table: denoise (3 presets) + SR x2

▸  Document Round 1 limitations: x4 deferred, LPIPS deferred, colour deferred

Deliverables

✔  train.py updated to support sr_x2 preset

✔  SR x2 model checkpoint

✔  infer.py: single-image and batch inference

✔  Consolidated benchmark table (denoise light/medium/heavy + SR x2)

✔  Round 1 limitations section in docs

Deferred to Round 2

⏳  SR x4 training (sr_x4.yaml preset)

⏳  LPIPS perceptual metric evaluation

⏳  Colour SEM imagery support

⏳  Ablation study: with/without Poisson noise during SR training

⏳  Extended architecture comparison

Risks & Constraints

⚠  SR x2 training time may exceed 3 days on limited hardware — cut epochs; prioritise converged checkpoints over final accuracy

⚠  Do not start SR x4 in this phase — it risks leaving x2 incomplete for Round 1

Exit Criteria

■  SR x2 trains to convergence and PSNR/SSIM logged

■  infer.py runs on unseen images without errors

■  Consolidated benchmark table is complete and reproducible

Phase 5  |  Submission Preparation     ▶  13 Aug – 15 Aug 2026  (3 days)

Polish, package, and submit. Nothing new gets built in this phase.

Objectives

▸  Harden CI: lint (ruff/flake8), test gates enforced on all PRs

▸  Expand unit tests to cover train.py and infer.py (target: 50+ tests)

▸  Record demo video: raw wafer image → denoised output → SR x2 output

▸  Write final Round 1 technical report: methodology, results, limitations

▸  Archive reproducible experiment bundle (configs + weights + CSV + docs)

▸  Merge all open feature branches to main

▸  Final end-to-end smoke test: clone repo, setup env, run full pipeline

▸  Review submission requirements and checklist

Deliverables

✔  50+ passing unit tests (100% pass rate)

✔  CI pipeline blocking PRs on lint or test failures

✔  Demo video (raw → denoised → SR x2)

✔  Round 1 technical report (PDF or DOCX)

✔  Reproducible experiment archive (configs + weights + CSV + docs)

✔  Clean main branch, all PRs merged

Risks & Constraints

⚠  Do not introduce new features in this phase — every new line of code is a risk to submission stability

⚠  Smoke test the full pipeline on a clean environment before final submission

⚠  Record the demo video by 14 Aug to allow one day of contingency

Exit Criteria

■  Full pipeline reproducible on a fresh clone with a single setup command

■  50+ tests passing, CI green on main

■  Demo video recorded and reviewed

■  Technical report finalised and ready to attach

★  ROUND 1 DEADLINE     16 August 2026

Submit by end of day. All Phase 1–5 deliverables must be complete.

Round 1 Submission Checklist

✔  Git repository is public (or access granted to judges)

✔  README.md with quickstart instructions (single setup command)

✔  All model checkpoints accessible (link or bundle)

✔  Benchmark table included (denoise x3 presets + SR x2)

✔  Demo video attached or linked

✔  Technical report attached

✔  experiment.csv with traceable run history

✔  pytest suite passing on CI (link to CI run)

Round 2 Plan     (If selected  —  approx. 23 Aug 2026)

If selected for Round 2, resume the master 10-week engineering roadmap from Sprint 4 Phase 2 onwards. Priority order:

Round 2 Objectives

▸  SR x4 training using sr_x4.yaml preset

▸  LPIPS perceptual metric evaluation across all tasks

▸  Ablation study: with/without Poisson noise during SR training

▸  Colour SEM imagery support (extend wafer_dataset.py channel handling)

▸  Mixed-precision training (torch.cuda.amp) for GPU efficiency

▸  Extended architecture comparison (ESRGAN / SwinIR consideration)

▸  Learning-rate scheduling and early stopping

Round 2 Deliverables

✔  SR x4 model checkpoint + benchmark row

✔  Full LPIPS scores across denoise + SR tasks

✔  Ablation study report

✔  Colour SEM support (if dataset provides colour images)

✔  Updated final technical report with complete results

After Round 2, continue the full 10-week master roadmap (Sprint 5 polish tasks: AMP, CI hardening, final demo, archive) to produce the production-grade open-source release.