OpenVision - SemiCon-AI

Wafer Image Restoration  |  Denoising & Super-Resolution

──────────────────────────────

Document: Sprint Planning - All Sprints

Project: OpenVision / SemiCon-AI

Domain: Semiconductor Wafer Inspection  |  Deep Learning

Duration: 10 Weeks  |  5 Sprints (2 Weeks Each)

Created: July 2026

──────────────────────────────

AI-Powered Restoration of Semiconductor Inspection Imagery

Sprint 1  (Weeks 1-2)

Theme

Foundation & Data Infrastructure

Objectives

▸  Define project scope and research goals for wafer image restoration

▸  Survey and document SEM/optical wafer-inspection literature

▸  Set up Git repository, virtual environment, and CI pipeline

▸  Design the synthetic degradation pipeline architecture

▸  Implement Gaussian and Poisson noise injection modules

▸  Implement motion/Gaussian blur degradation module

▸  Implement super-resolution downsampling (x2, x4)

▸  Build SEMPairDataset with crop, augment, and degrade pipeline

▸  Create base degradation YAML config and 5 preset configs

▸  Author make_dummy_dataset.py for placeholder data generation

▸  Write unit tests for noise, blur, downsample, and reproducibility (37 tests)

Deliverables

✔  Git repository with branch strategy and CI/CD setup

✔  Synthetic degradation pipeline (degradation.py + wafer_dataset.py)

✔  6 versioned YAML configs (base + 5 presets: denoise light/medium/heavy, SR x2/x4)

✔  37 passing unit tests (pytest) covering noise, downsample, dataset, reproducibility

✔  manifest.json generation script (make_dummy_dataset.py)

✔  Initial module-level API documentation

Sprint Review

Reviewers should be able to:

●  Run make_dummy_dataset.py and produce dummy PNG images + manifest.json

●  Apply any preset YAML and observe statistically different degradation outputs

●  Execute the full pytest suite and see 37 tests pass with zero failures

●  Confirm reproducibility: same seed produces bit-identical degraded output

●  Inspect per-sample degradation metadata JSON

Sprint Retrospective

Discuss:

?  Were noise/blur parameter ranges appropriate for real SEM imagery?

?  Did the probabilistic degradation produce sufficient training diversity?

?  Are YAML versioning conventions clear and followed by all contributors?

?  Were unit-test coverage targets met? Any edge cases missed?

?  Is the dummy dataset generator representative enough for early validation?

Sprint 2  (Weeks 3-4)

Theme

Dataset Validation & Experiment Tracking

Objectives

▸  Build validate_dataset.py with objective dataset health-check logic

▸  Implement ExperimentLogger writing timestamped experiment.csv

▸  Integrate git_commit column for full traceability of every run

▸  Build preview_pairs.py generating visual degradation grid output

▸  Save per-sample *_meta.json alongside preview grids

▸  Validate dummy dataset and produce validation_report.json

▸  Ensure CI exits code 1 on corrupt files or duplicate images

▸  Write docs/degradation_pipeline.md as complete technical reference

▸  Conduct degradation QC review against real wafer image samples

▸  Tune noise/blur parameter ranges based on QC findings

Deliverables

✔  validate_dataset.py with CI-friendly exit codes

✔  validation_report.json (schema-versioned, all fields documented)

✔  ExperimentLogger (logger.py) with CSV output and git commit column

✔  preview_pairs.py producing degradation_preview.png + _meta.json

✔  Tuned YAML configs reflecting real-image noise characteristics

✔  docs/degradation_pipeline.md (complete, reviewed and merged)

Sprint Review

Reviewers should be able to:

●  Run validate_dataset.py and produce a complete validation_report.json

●  Observe CI pipeline fail correctly on injected corrupt/duplicate images

●  Generate degradation_preview.png and visually verify noise realism

●  Log an experiment entry and trace it back via git commit hash

●  Confirm all documentation examples are accurate and runnable

Sprint Retrospective

Discuss:

?  Were validation thresholds (pixel mean/std) set appropriately?

?  Did the experiment logger capture all necessary hyperparameters?

?  Was the preview grid useful for catching degradation artefacts early?

?  Did documentation feedback require significant rewrites?

?  Were parameter tuning decisions well-justified and recorded?

Sprint 3  (Weeks 5-6)

Theme

Baseline Model Training - Denoising

Objectives

▸  Select and implement baseline denoising architecture (UNet / DnCNN)

▸  Implement training loop with DataLoader and seed_worker seeding

▸  Configure loss function (L1 / perceptual) and optimiser (Adam)

▸  Run baseline training on denoise_light, denoise_medium, denoise_heavy presets

▸  Implement PSNR and SSIM evaluation metrics

▸  Log every training run to experiment.csv with config + git commit

▸  Save model checkpoints per epoch with config snapshot

▸  Conduct qualitative visual review of denoised output samples

▸  Document baseline benchmark results

▸  Identify failure modes and plan improvements for Sprint 4

Deliverables

✔  train.py supporting all denoise presets via --config argument

✔  Baseline model checkpoints (light / medium / heavy presets)

✔  PSNR and SSIM benchmark table across all three denoise presets

✔  experiment.csv with full traceable run history

✔  Qualitative output image gallery (before / after comparisons)

✔  Sprint 3 benchmark summary report

Sprint Review

Reviewers should be able to:

●  Launch training with any denoise preset and observe loss convergence

●  Reproduce any listed result using the git commit recorded in experiment.csv

●  Review PSNR/SSIM scores against published literature baselines

●  Visually inspect denoised outputs and identify remaining artefacts

●  Confirm checkpoints load cleanly and produce valid inference outputs

Sprint Retrospective

Discuss:

?  Did the baseline architecture achieve acceptable PSNR/SSIM benchmarks?

?  Were training times within GPU budget? Any out-of-memory issues encountered?

?  Were seed_worker calls correctly applied across all DataLoader workers?

?  Did any config preset cause training instability or divergence?

?  Were there data-loading bottlenecks that need addressing in Sprint 4?

Sprint 4  (Weeks 7-8)

Theme

Super-Resolution Pipeline & Model Benchmarking

Objectives

▸  Adapt training pipeline for super-resolution (x2 and x4 tasks)

▸  Implement SR-specific loss (L1 + perceptual / SSIM combination)

▸  Run SR baseline training on sr_x2.yaml and sr_x4.yaml presets

▸  Benchmark SR outputs: PSNR, SSIM, and LPIPS metrics

▸  Compare denoising vs SR results on shared held-out test split

▸  Implement inference script for single-image and batch processing

▸  Add edge-case handling: grayscale enforcement and min-size guards

▸  Extend dataset support for optional colour SEM imagery

▸  Perform ablation: with/without Poisson noise during SR training

▸  Prepare consolidated benchmark report across all tasks and presets

Deliverables

✔  SR-adapted train.py supporting sr_x2 and sr_x4 presets

✔  Inference script (infer.py) for single-image and batch mode

✔  SR model checkpoints for x2 and x4 scale factors

✔  Consolidated benchmark table (denoise + SR across all presets)

✔  Ablation study results (noise combinations vs clean baseline)

✔  Extended documentation covering SR pipeline and inference usage

Sprint Review

Reviewers should be able to:

●  Run SR training for both x2 and x4 and observe stable loss convergence

●  Execute infer.py on unseen wafer images and inspect upscaled results

●  Review the consolidated benchmark table and compare task-wise performance

●  Reproduce ablation results using recorded config snapshots

●  Validate edge-case behaviour: non-square crops, small images, grayscale enforcement

Sprint Retrospective

Discuss:

?  Did SR results justify the additional pipeline complexity over denoising alone?

?  Were LPIPS perceptual scores consistent with visual quality impressions?

?  Did colour SEM handling introduce any unexpected regressions?

?  Were ablation experiments properly isolated and reproducible?

?  Is the inference script user-friendly enough for external collaborators?

Sprint 5  (Weeks 9-10)

Theme

Optimisation, Robustness & Final Delivery

Objectives

▸  Profile and optimise DataLoader throughput (num_workers, prefetch, pin_memory)

▸  Apply mixed-precision training (torch.cuda.amp) for GPU efficiency

▸  Implement early stopping and learning-rate scheduling

▸  Harden CI pipeline: lint (ruff/flake8), type checks (mypy), test gates

▸  Expand unit-test suite to at least 50 tests covering all new modules

▸  Conduct end-to-end integration test on real wafer image subset

▸  Prepare final technical report: methodology, results, and limitations

▸  Record demo video showing full pipeline from raw data to restored output

▸  Archive reproducible experiment bundle (configs + weights + logs)

▸  Conduct final code review and merge all feature branches to main

Deliverables

✔  Optimised training pipeline with AMP support and LR scheduling

✔  Hardened CI with lint, type-check, and full test gates enforced

✔  50+ unit tests achieving 100% pass rate

✔  End-to-end integration test report on real wafer image subset

✔  Final technical report (PDF) covering methodology and results

✔  Demo video of complete pipeline (raw data to restored output)

✔  Reproducible experiment archive (configs + weights + CSV + docs)

Sprint Review

Reviewers should be able to:

●  Clone repository and reproduce all results with a single setup command

●  Run the full test suite and observe 50+ tests passing with zero failures

●  Watch the demo video and understand the complete end-to-end pipeline

●  Read the final report and independently assess methodology and limitations

●  Confirm CI pipeline correctly blocks any PR that breaks tests or linting

Sprint Retrospective

Discuss:

?  Did AMP training reduce GPU time without degrading metric quality?

?  Were integration tests on real wafer images representative of deployment?

?  Was the final report sufficiently detailed for external reproducibility?

?  Were all known limitations from Sprints 1-4 addressed or documented?

?  What are the highest-impact next steps beyond this project phase?